HealthMate (Team 4)

Weekly Standup Summary 02/26/2023

CSCI - P465/565 (Software Engineering I)

(Summary of each standup meeting reports out current Jira task being worked and estimate of completion, any blocking Jira tasks, and any closed Jira tasks. Each team member should report. Minimum of three daily summaries for full credit.)

# Day 1

| Team Member | Notes and estimates | Active Tasks | Blocked Tasks | Closed Tasks |
| --- | --- | --- | --- | --- |
| Ratan Tejaswi Vadapalli | Worked on the Dashboard Development | 1 | - | - |
| Vikram Kolla | Worked on OAuth Implementation | 1 | - | - |
| Sakshi Sitoot | Worked on Registration Page Development | 1 | - | - |
| Himani patil | Worked on Login Page Development | 1 | - | - |
| Satwik Kulkarni | Worked on Database Setup | 1 | - | - |

# Day 2

| Team Member | Notes and estimates | Active Tasks | Blocked Tasks | Closed Tasks |
| --- | --- | --- | --- | --- |
| Ratan Tejaswi Vadapalli | Worked on the Dashboard Development | 1 | - | - |
| Vikram Kolla | Worked on OAuth Implementation | 1 | - | - |
| Sakshi Sitoot | Worked on Registration Page Development | 1 | - | - |
| Himani patil | Worked on Login Page Development | 1 | - | - |
| Satwik Kulkarni | Worked on Database Setup | 1 | - | - |

# Day 3

| Team Member | Notes and estimates | Active Tasks | Blocked Tasks | Closed Tasks |
| --- | --- | --- | --- | --- |
| Ratan Tejaswi Vadapalli | Worked on the Dashboard Development | 0 | - | 1 |
| Vikram Kolla | Worked on OAuth Implementation | 0 | - | 1 |
| Sakshi Sitoot | Worked on Registration Page Development | 0 | - | 1 |
| Himani patil | Worked on Login Page Development | 0 | - | 1 |
| Satwik Kulkarni | Worked on Database Setup | 0 | - | 1 |

# Day 4

| Team Member | Notes and estimates | Active Tasks | Blocked Tasks | Closed Tasks |
| --- | --- | --- | --- | --- |
| Ratan Tejaswi Vadapalli | Testing of the developed Homepage | 0 | - | 1 |
| Vikram Kolla | Testing of the implemented OAuth Feature | 0 | - | 1 |
| Sakshi Sitoot | Testing of Registration Page | 0 | - | 1 |
| Himani patil | Testing of Login Page | 0 | - | 1 |
| Satwik Kulkarni | Adding Dummy data to the collections | 0 | - | 1 |

# Link to sprint1 board:

<https://test.uisapp2.iu.edu/jira-stg/secure/RapidBoard.jspa?rapidView=5976&projectKey=P565P4&selectedIssue=P565P4-283>

# Link to backlog:

https://test.uisapp2.iu.edu/jira-stg/secure/RapidBoard.jspa?rapidView=5976&projectKey=P565P4&view=planning&selectedIssue=P565P4-283&issueLimit=100

Link to Github:

<https://github.iu.edu/vkolla/SPRING23-P565-Team-4>