**HealthMate (Team 4)**

**Weekly Status 02/26/2023**

**CSCI-P465/565 (Software Engineering I)**

**Status for week ending 02/26/2023**

The development of Login and Registration page is almost completed. The schema with the collections has been created in the MongoDB with initial dummy data for fitness professionals, users and admin. OAuth implementation for login purpose has also been completed.

**Elements of Weekly Status:**

* **Project Function, Deliverable, Component Name**List in this column all of the activities you performed with respect to your project during this week. Activities can be anything worked on the project: a document, a deliverable, a component of your system, time with the customer, planning/scheduling meetings, etc. Please be honest whe reporting your status. For example, even if you are not yet supposed to be working on design per the process, please note a design activity if you did in fact work on the design that week - honest reporting will not adversely affect your grade.
* **Responsible Person**Identify one (**and only one**) person on your team that is responsible for the activity that was performed. If two people worked a task, break the task up so that the contributions of each individual may be independently logged.
* **Man-Hours Worked this Week**Indicate the how many man-hours (round to the 0.25 hour) were spent on the activitiy in the following process areas:
  + Project Planning - Number of hours spent developing, documenting, and reviewing plans for the project
  + Requirements Development - Number of hours spent developing, documenting, and reviewing the customer needs
  + Design - Number of hours spent developing, documenting, and reviewing system and component design
  + Implementation - Number of hours spent actually coding, peer reviews, and/or unit testing
  + Test - Number of hours spent planning and executing the test
  + Delivery - Number of hours spent packaging the product and/or developing the user manual
  + Project Management - Number of hours spent developing weekly status, scheduling meetings, etc
  + Change Control - Number of hours spent implementing and documenting changes to the baselined artifacts
* **Estimated Component Percent Complete**For each identified component, indicate the estimated completion percentage

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,**  **Deliverable, or**  **Component Name** | **Responsible Person** | **Man-Hours Worked this Week** | | | | | | | | **Estimated Component**  **Percent Complete** |
| **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |
| Dashboard/ Homepage Development | Ratan Tejaswi Vadapalli |  |  |  | 6 |  |  |  |  | 100 |
| Login Page layout | Himani Patil |  |  |  | 6 |  |  |  |  | 100 |
| Registration Page Layout | Sakshi Sitoot |  |  |  | 6 |  |  |  |  | 100 |
| Database setup | Satwik Kulkarni |  |  |  | 3 |  |  |  |  | 100 |
| Addition of Dummy data | Satwik Kulkarni |  |  |  | 3 |  |  |  |  | 100 |
| OAuth Implementation | Vikram Kolla |  |  |  | 6 |  |  |  |  | 100 |

Link to Github:

<https://github.iu.edu/vkolla/SPRING23-P565-Team-4>